Finance and Governance Board - SRS Audit Update

DATE: March 3rd, 2026

SUBJECT: 2025-26 Audit Plan Update

Report Submitted by: Kathryn Beavan-Seymour (Interim COO SRS)

Report Written by: Kath Beavan-Seymour (Interim COO SRS)

| 1. | Area Affected |
| --- | --- |
| 1.1 | County borough wide for Blaenau Gwent County Borough Council, Gwent Office of the Police and Crime Commissioner, Newport City Council, Monmouthshire County Council and Torfaen County Borough Council. |
| 2. | Purpose of Report |
| 2.1 | To update on the progress of the audit plan 2024-25, open actions and exceptions. |
| 3. | Current audit action position |
| 3.1 | The status of open audit actions for the SRS is shown in the table below. Owner; Audit Name; Issues identified; Total Open; H; M; L; Planned End Date; Partner(s); Status. SRS; ITSCM - 25008; 2; 0; 2; December 2025; All; Actions are for SRS partners. SRS; IAM - 25005; 3; 3; 3; April 2026; All; On schedule. SRS; Disposals -25007; 2; 2; 2; January 2026; All; Behind schedule. The planned actions for Disposals – 25007 have been delayed due to the absence of a key member of staff. The new date is April 2026.. The status of open audit actions for Gwent Police is shown on the table below. The following actions are allocated to Gwent Police Estates and Facilities. Owner; Audit Name; Issues identified; Total Open; H; M; L; Planned End Date; Partner(s); Status. Gwent Police Estates and Facilities; Gwent Police Audit – Data Hall; 9; 8; 3; 5; November 2024; Gwent Police; Behind schedule. |
| 4. | Audit plan changes |
| 4.1 | None reported currently. |
| 5. | Audit Year – 2026-26 |
| 5.1 | The audit plan progress is shown in the table below. |
|  | 2025/26 Internal Audit Plan (as agreed) include: Audit Type; Audit; QTR; Status; Update. FULL; Change Management; 2; Complete; Full Assurance. FULL; Cybersecurity; 4; In Progress. FULL; Firewall; 4; In Progress. FULL; Identity and Access Management; 1; Complete; Full Assurance. FUP; Information Security Management System; 1; Complete; Full Assurance. FUP; IT Disposals; 3; Complete; Substantial. FUP; IT Service Continuity Management; 3; Complete; Full Assurance. FUP; Mobile Computing; 2; Complete; Full Assurance. FULL; O365; 4; Scheduled. FULL; Virtualisation; 4; In Progress. FUP; Data Centre – GPA; 2; Issued; Requested update from GP. |
| 6. | Monitoring and Evaluation |
| 6.1 | The audit process is monitored by the Deputy COO / Director of Operations. |